EN

|  | EUROPEAN COMMISSION |
| --- | --- |

Brussels, 4.11.2010

SEC(2010) 1304 final

COMMISSION STAFF WORKING DOCUMENT

ANNUAL REPORT ON THE INSTRUMENT FOR STRUCTURAL POLICIES FOR PRE-ACCESSION (ISPA) 2009

Accompanying document to the

REPORT FROM THE COMMISSION



COM(2010) 622 final

| ISPA PROJECT DATA TABLE |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
| ENVIRONMENT |  |  |  |  |  |  |  |  |
| Water and wastewater including treatment |  |  |  |  |  |  |  |  |
|  | 2005HR16PPE001 | Karlovac Water and Wastewater Programme | 36,000,000.00 | 22,500,000.00 | 0.00 | 2,217,698.68 | 22,500,000.00 | 6,717,698.68 |
|  | Sub-total |  | 36,000,000.00 | 22,500,000.00 | 0.00 | 2,217,698.68 | 22,500,000.00 | 6,717,698.68 |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
| Solid waste |  |  |  |  |  |  |  |  |
|  | 2005HR16PPE 003 | Bikarac Regional Waste Management Centre | 8,823,601.00 | 6,000,049.00 | 0.00 | 0.00 | 6,000,049.00 | 600,005.00 |
|  | Sub-total |  | 8,823,601.00 | 6,000,049.00 | 0.00 | 0.00 | 6,000,049.00 | 600,005.00 |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
|  | 2005HR16PPA003 | TA for IPA environment project pipeline preparation and strategy | 1,464,100.00 | 6,717,698.68 | 0.00 | 173,123.94 | 966,306.00 | 559,645.94 |
|  | Sub-total |  | 1,464,100.00 | 6,717,698.68 | 0.00 | 173,123.94 | 966,306.00 | 559,645.94 |
|  | Total Environment |  | 46,287,701.00 | 35,217,747.68 | 0.00 | 2,390,822.62 | 29,466,355.00 | 7,877,349.62 |
| TRANSPORT |  |  |  |  |  |  |  |  |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
| Rail |  |  |  |  |  |  |  |  |
|  | 2005HR16PPT001 | Vinkovci to Tovarnik to State Border Railway Rehabilitation | 60,182,962.00 | 28,789,180.00 | 0.00 | 4,275,027.79 | 28,789,180.00 | 12,565,954.09 |
|  | Sub-total |  | 60,182,962.00 | 28,789,180.00 | 0.00 | 4,275,027.79 | 28,789,180.00 | 12,565,954.09 |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
| Horizontal - transport related |  |  |  |  |  |  |  |  |
|  | 2005HR16PPA002 | TA for IPA transport project pipeline and strategy | 741,738.00 | 482,130.00 | 0.00 | 96,426.00 | 482,130.00 | 192,852.00 |
|  | Sub-total |  | 741,738.00 | 482,130.00 | 0.00 | 96,426.00 | 482,130.00 | 192,852.00 |
|  | Total Transport |  | 60,924,700.00 | 29,271,310.00 | 0.00 | 4,371,453.79 | 29,271,310.00 | 12,758,806.09 |
| HORIZONTAL TECHNICAL ASSISTANCE |  |  |  |  |  |  |  |  |
|  |  |  |  |  | 2009 |  | 2005-2009 |  |
| Sub-sector | Reference Number | Project | Eligible cost | ISPA grant | Committed | Paid | Committed | Paid |
|  | 2005HR16PPA001 | Support to the NIC and the CFCU | 262,335.00 | 262,335.00 | 0.00 | 0.00 | 262,335.00 | 209,868.00 |
|  | Total Technical Assistance |  | 262,335.00 | 262,335.00 | 0.00 | 0.00 | 262,335.00 | 209,868.00 |
| GRAND TOTAL |  |  | 107,474,736.00 | 64,751,392.68 | 0.00 | 6,762,276.41 | 59,000,000.00 | 20,846,023.71 |
| According to computer printouts |  |  |  |  |  |  |  |  |
| Croatia |  |  |  |  | 34,400,000.00 | 6,071,077.00 | 59,000,000.00 | 6,071,077.00 |
| Total |  |  |  |  | 34,400,000.00 | 6,071,077.00 | 59,000,000.00 | 6,071,077.00 |

List of abbreviations

| CFCA | Central Financial and Control Agency |
| --- | --- |
| DIS | Decentralised Implementation System |
| EBRD | European Bank for Reconstruction and Development |
| EC | European Commission |
| EDIS | Extended Decentralised Implementation System |
| EIA | Environmental Impact Assessment |
| EIB | European Investment Bank |
| EU | European Union |
| IFI | International Financial Institution |
| IPA | Instrument for Pre-Accession Assistance |
| ISPA | Instrument for Structural Policy for Pre-Accession |
| KfW | Kreditanstalt für Wiederaufbau |
| PHARE | Community programme for assistance for economic restructuring in the countries of Central and Eastern Europe |
| PRAG | Practical Guide to PHARE, ISPA and SAPARD contract procedures |
| REBIS | Regional Balkans Infrastructure Study |
| SAPARD | Special Accession Programme for Agriculture and Rural Development |
| SEETO | South-East European Transport Observatory |
| TEN-T | Trans-European Transport Network |
| TINA WFD | Transport Infrastructure Needs Assessment Water Framework Directive |